Project Proposal

DSC 672

1/14/19

Team Members

John Matune

Mike Yacobucci

######

######

Project

Energy Consumption and Renewable Energy

1 – Key Objectives

- Model hourly wind electrical energy production

- Model hourly solar electrical energy production

- Model hourly electrical energy consumption

2 – Secondary Objectives

- Project impact of additional electric vehicle adoption on energy grid

- Make recommendations for using renewable energy sources to manage changes in energy loads

3 – Tools Required

- SQL (or equivalent)

  - The data consists of several individual tables that will need to potentially be joined by time or other key

- Python / R

  - Libraries in Python or R will be necessary for EDA, model development, measuring success, and potentially visualization

- Tableau / D3 / Shiny

  - Some visualization package will be potentially useful for exploring data during initial analysis, and putting together figures to support any recommendations for the presentation and report

4 – Schedule of Work

| Week | Tasks & Goals |
| --- | --- |
| 1 | - Finalize team - Submit proposal |
| 2 | - Begin exploring datasets - Brainstorm modeling approaches for each problem |
| 3 | - Finish EDA - Finish brainstorming modeling approaches and delegate workstream for each problem |
| 4 | - Develop initial models for energy production and consumption |
| 5 | - Model development cont’d - Select most promising strategies to refine |
| 6 | - Present current state of analysis - Optimize model builds |
| 7 | - Finalize model builds - Incorporate secondary objectives to analysis |
| 8 | - Plan and complete presentation content |
| 9 | - Present results - Begin documentation for report |
| 10 | - Organize documentation - Build report |
| 11 | - Finalize and submit full report |